The\_Bachelorettes

Meeting 1

**Friday 17th of August 2018 / 3-5 PM**

SUMMARY

Being our first meeting, we got to know each other and analysed the project specifications in great depth. Once we fully understood our task, we began planning for the upcoming design deliverables due in week 6.

RESPONSIBILITIES ALLOCATED

* Dion would be creating the UML diagram and log book
* Angus would be creating user stories
* Vincent would configure the acceptance criteria for the user stories
* Edward would create the epic stories and user stories

PROGRESS OF TASKS / MILESTONES ACHIEVED

This week we had simply registered our group and created a team github repository. This meant we were ready to begin work on the project.

REFLECTION OF TASKS / OBSTACLES

Since we have just commenced work for the assignment, there is nothing to reflect and no obstacles have yet arisen.

The\_Bachelorettes

Meeting 2

**Friday 24th of August 2018 / 2-5 PM**

SUMMARY

This meeting allowed us to overview each person’s progress on next weeks deliverable, ensuring nobody was being overworked or someone was not being provided enough work. We also made slight modifications to the epic and user stories based on team member’s feedback. Finally, we slightly altered the responsibilities for the task as the requirements had been updated, ensuring everyone knew what to do before the next meeting.

RESPONSIBILITIES ALLOCATED

* Dion would be maintaining the log book and user stories
* Angus would continue work on the user stories
* Vincent would continue making acceptance criteria for the user stories
* Edward would continue working on the user stories

PROGRESS OF TASKS / MILESTONES ACHIEVED

Everyone had been making great progress with their assigned tasks from last week. The epic stories had been completed and a large amount of user stories had been written. The UML diagram was also partly done. Whilst no major milestones were achieved, we were working at an efficient pace that would see us finishing well before the due date of deliverable 1.

REFLECTION OF TASKS / OBSTACLES

With the requirements for the week 6 deliverable being changed to not require the UML diagram, our team responsibilities were slightly altered. This was not a major issue and simply meant some roles had to be reallocated.

The\_Bachelorettes

Meeting 3

**Friday 31st of August 2018 / 4-6 PM**

SUMMARY

This was the final meeting before the week 6 deliverable was due, so most of our time was spent doing a final overview of our user stories for this. After making changes and ensuring all members were satisfied with the completed work, we were then ready to move onto allocating user stories for each member to implement, using the lab demonstration requirements to determine the priority of certain user stories. The highest priority user stories were the ones to be allocated.

RESPONSIBILITIES ALLOCATED

* Dion would implement the login user story
* Angus would implement the search function user story
* Vincent would implement the view profile page user story
* Edward would implement the view current appointments user story

PROGRESS OF TASKS / MILESTONES ACHIEVED

At this point we had completed the majority of the week 6 deliverable, with only minor tweaks and modifications being necessary. These were done during this meeting, allowing us to submit the task and completing this first major milestone. We were now ready to move onto creating the actual system.

REFLECTION OF TASKS / OBSTACLES

After getting our user stories reviewed by the tutors, we were able to spot some issues, returning to our original work and making changes. This led to the quality of our user stories being much higher. Additionally, some of our members were having issues with their github accounts, which restricted them from creating private repositories. This was eventually resolved. We also had to update the priority of some of the user stories to coincide with the week 9 lab demonstration, ensuring we would have all the necessary components prepared for this date.

The\_Bachelorettes

Meeting 4

**Friday 7th of September 2018 / 4-5:30 PM**

SUMMARY

This meeting served as preparation from the next milestone as many of us had assignments or tests coming up for other subjects. We had laid out our plan the previous meeting and delegated preliminary roles to each other - this allowed us to effectively manage our time between our workloads. We brainstormed ideas which ultimately lead us to shift roles based on our relative strengths. A performance review of the previous milestone was also conducted, assessing each member’s contributions and possible improvements.

RESPONSIBILITIES ALLOCATED

* Dion would maintain the logbook, modifying the UML diagram to specification and general clean up of the code
* Angus would work on viewing the profile pages
* Vincent would work on the booking functionality
* Edward would work on search function

PROGRESS OF TASKS / MILESTONES ACHIEVED

As it was immediately after the first milestone, we were not too quick to jump into the implementation of the system. This choice allowed us to give more time to our other tasks, before completely committing to this group assignment.

REFLECTION OF TASKS / OBSTACLES

Our main obstacle at this point was now laying the foundation of the website. Furthermore, an understanding of how each feature of the website should function was an ongoing obstacle that would have to be overcome in time for the second milestone. Overall, we were confident in our role shift.

The\_Bachelorettes

Meeting 5

**Friday 14th of September 2018 / 4-6 PM**

SUMMARY

This meeting allowed us to overview each person’s progress on next weeks deliverable, ensuring nobody was being overworked or someone was not being provided enough work. We also made slight modifications to the epic and user stories based on team member’s feedback. Finally, we slightly altered the responsibilities for the task as the requirements had been updated, ensuring everyone knew what to do before the next meeting.

This was the final meeting before the second milestone was due. We had discussed each member’s progress on their respective responsibilities to see if any assistance was required by other member’s. We had discussed final deliverables for the milestone, and had commented on any changes needed to each section. Finally, we had discussed any additional functionality

RESPONSIBILITIES ALLOCATED

No responsibilities were changed

PROGRESS OF TASKS / MILESTONES ACHIEVED

We had completed a majority of the tasks set last week so we only had to finalise the tasks. Some of the tasks had already been completed by members so in turn, they were free to assist other members that had not. This would allow us to readily complete the tasks by the milestone date.

REFLECTION OF TASKS / OBSTACLES

A majority of the obstacles were individual faced with the implementation. There were challenges that all members faced with the code but through further research and the help of other team members, the challenges were overcome. A final inspection of the code was also done to ensure all the specifications of the second milestone were met. The team was happy with what we had produced thus far.

Velocity Chart

First 3 weekly iterations.

